## Slide 1
A BEST PRACTICE FRAMEWORK FOR PUBLIC-PRIVATE PARTNERSHIP IMPLEMENTATION FOR ROAD PROJECTS: A CASE OF GHANA
KNOWLEDGE SHARING PRESENTATION TO CHIEF DIRECTORS AND
HEADS OF DEPARTMENTS
By
Dr. Richard Boadi
(BSc, MSc and PhD)
Date: 25th February 2021

## Slide 2: OUTLINE OF PRESENTATION
1. INTRODUCTION
5. RESEARCH AIM AND OBJECTIVES
6. METHODOLOGY
8. DEVELOPMENT OF BEST PRACTICE
12. FUTURE RESEARCH
2. RATIONALE FOR RESEARCH
3. LITERATURE REVIEWED
4. RESEARCH QUESTIONS
7. RESEARCH FINDINGS
9. STUDY IMPLICATIONS
0. RECOMMENDATIONS
11. RESEARCH LIMITATIONS

## Slide 3: INTRODUCTION
  Correlation between good infrastructure and the socio-economic performance (Mua, 2016; Barrie, 2011; Cui et al., 2018).
  Sub-Saharan Africa (SSA) ranks at the bottom of all developing regions in all infrastructure performance (World Bank, 2018).
  The under-development of African’s infrastructure continues to hinder its economic growth (Foster and Briceno-Garmendia, 2010).
  SSA needs between US$130- $170 billion yearly to fill its infrastructural gap (African Development Bank [AfDB] 2018).

## Slide 4: RATIONALE FOR THE RESEARCH
  Ghana needs efficient infrastructure to drive the country’s industrialization agenda (MoFEP 2016).
  Ghana’s infrastructure deficit will require about $ 30 billion annually (MoFEP 2017).
  The roads sector will require approximately $ 400 million annually for 10 years (MoFEP 2017).
  The government inflows are not enough to address the infrastructure needs of the country (Teye & Asare 2014; MoFEP 2017).

## Slide 5: RATIONALE FOR THE RESEARCH
  This deficit underscores the need for a strategic rethink of alternative financing strategies for road development in Ghana.
  In 2011 the Government of Ghana (GoG) launched the Ghana National Policy in 2011.
  Available records from World Bank (2018) indicate that some sectors in Ghana are doing well.
  The private sector has not shown the same interest in PPP road projects.

## Slide 6: RESEARCH QUESTIONS
  What are the factors impeding the private sector from investing in PPP road projects in Ghana?
  What are the global best practices that can address the impeding factors identified in the study?
  How can the factors identified from the study be addressed to create the necessary enabling environment to attract private sector investment in PPP road projects in Ghana?

## Slide 7: AIM & OBJECTIVES
Aim:
To develop a best practice framework to address the factors impeding the private sector investment in PPP road project in Ghana by looking at global best practice.
Objectives:
To critically examine the existing knowledge on public-private partnerships (PPPs) to gain an understanding of PPPs, infrastructure financing, PPP project policies, and the successes or failures of PPP projects.
To investigate the factors preventing the private sector from investing in PPP road projects in Ghana.
To explore the global best practices that can address the factors identified from the study.
To develop and validate a best practice PPP framework that addresses the challenges identified from the study.

## Slide 8
SOME FINDINGS FROM REVIEWED LITERATURE

## Slide 9: SOME FINDINGS FROM LITERATURE REVIEWED
PRICING AND COST RECOVERY OF ROADS
Ghana roads are financed through the public purse. In most cases, without any form of financial obligations from the users.
The roads will require a market-based approach with fair pricing for it to be sustained and bankable.
The bankability of projects is of utmost importance to the lender (Word Bank 2009).
According to the World Bank, Africa has witnessed a low turnout of private sector financing in infrastructure delivery, especially roads, due to unpredictable financial return (Word Bank 2009).
The private sector's main attraction to toll road investment is the ability to generate enough revenue to cover capital and recurrent costs (Robinson 2008).

## Slide 10: SOME FINDINGS FROM LITERATURE REVIEWED
Globally, the act of corruption is seen as a significant risk in the construction industry (Ameyaw et al., 2017).
Ameyaw et al. (2015) conducted a study in the Ghanaian construction industry. They concluded that systemic corruption and unethical behaviour prevails among the public ofﬁcials during the bid evaluation, tendering, and contract implementation stages.
Chan and Ameyaw (2013), specifically on the challenges influencing PPP water projects in Ghana, discovered corruption as one of the significant challenges affecting Ghana's PPP implementation.
CORRUPTION AND UNETHICAL BEHAVIOR

## Slide 11: SOME FINDINGS FROM LITERATURE REVIEWED
As mentioned in a study by Damoah and Akwei (2017), the failure of government projects in Ghana can be attributed to the poor organizational culture.
That public sector workers’ attitude towards government work is weak, and this can be traced back to cultural orientation during the colonial period rule when public sector work was perceived to belong to the "white man”
ORGANIZATIONAL CULTURE

## Slide 12: SOME PPP DEFINITIONS
Authorities/authors | Definitions of PPP
The United Nations Development Programme (2008). | “A contractual arrangement between a public-sector agency and a for-profit private sector developer; in this arrangement, both resources and risks are shared in order to deliver a public service or the development of public infrastructure”.
Canadian Council for PPP, Canada (2004) | “A cooperative venture between the public and private sectors, built on the expertise of each partner, which best meets clearly defined public needs through the appropriate allocation of resources, risks and rewards”.
World Bank (2014) | “A long-term contract between a private party and a government entity, for providing a public asset or service, in which the private party bears significant risk and management responsibility, and remuneration is linked to performance.”
European Investment Bank(2010) | “A generic term for the relationships formed between the private sector and public bodies, often with the aim of introducing private sector resources and/or expertise in order to help provide and deliver public sector assets and services.”
Hodge and Greve (2007). | Loosely defined PPP as “cooperative institutional arrangements between public and private sector actors.”
Van Marrowlike et al. (2008) | “defined PPP from another perspective which is structural cooperation between public and private parties to deliver some agreed outcome.”
Akintoye et al. (2003) | “defined PPP as a cooperative venture between the public and private sectors for the delivery of public service through appropriate allocation of resources, risks and rewards.”
Chinyio and Gameson (2009) | "long-term alliances formed between the private sector and public bodies often with the aim of exploring the private sector's” resources and expertise in the provision and delivery of public services. "

## Slide 13: SOME TERMINOLOGIES
Acronym | Meaning | Country
PPI | Private Participation in Infrastructure | Created by the World Bank and commonly used in South Korea
PSP | Private-Sector Participation | Used in the development of the banking sector
P3 | Public- Private Partnership | Used in North America
PFP | Privately Financed Projects | Used in Australia
PFI | Private Finance Initiative | Originating in the United Kingdom (UK) and also being used in Japan and Malaysia
The above definitions and terminologies depict the diverse interpretations of PPPs.
Many terms have been in used, depending on the jurisdiction (Yescombe 2007).

## Slide 14: SUMMARY OF FACTORS FROM LITERATURE
No | Challenges | References |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16
1 | Road users not willing to pay realistic road toll |  |  |  |  |  |  |  |  | X | X |  |  |  |  |  | 
2 | Public opposition to PPP road projects |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  | 
3 | Road users using alternative roads |  |  |  | X |  |  | X |  |  | X |  |  |  |  |  | 
4 | Lack of experience and appropriate skills in the public sector | X |  |  |  |  | X |  |  |  |  |  |  |  | X | X | X
5 | Political instability | X | X |  |  |  |  |  |  |  |  |  |  | X |  |  | 
6 | Political interference |  |  |  |  | X |  |  |  |  |  |  |  |  |  | X | X
7 | Lack of continuity of PPP road project by successive governments |  | X |  |  |  |  |  |  |  |  | X |  |  |  |  | 
8 | Absence of clear institutional and PPP legal framework |  |  | X |  | X | X |  |  |  |  |  |  |  |  |  | 
9 | Lack of commercially viable PPP projects to attract investors |  |  |  |  | X | X |  |  |  |  |  |  |  |  |  | 
10 | Low traffic volumes |  |  |  | X |  |  | X |  | X | X |  |  |  |  |  | 
11 | local banks are not capable of providing long-term finance for PPP road projects. |  |  |  |  |  | X |  |  |  |  | X | X |  |  |  | X
12 | Lack of strong local capital market |  |  |  |  |  | X |  |  |  |  |  | X |  |  |  | 
13 | lack of access to finance for PPP |  |  |  |  |  |  | X |  |  |  |  |  |  |  |  | 
14 | Unstable macro-economic and financial conditions | X | X |  |  |  | X |  |  |  |  |  |  | X | X | X | X
15 | Lack of strong PPP local market |  |  |  |  |  | X |  |  |  |  |  |  |  |  | X | 
16 | Lack of transparency in the bidding process | X |  |  |  |  |  | X | X |  |  |  |  | X |  |  | X
17 | Unstable macro-economic and financial conditions | X | X |  |  |  | X |  |  |  |  |  |  | X | X | X | X
18 | Lack of trust in public institutions to manage PPP project |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  | X
19 | Lack of transparency in information disclosure |  |  |  |  |  |  | X | X |  |  |  |  |  |  |  | 
20 | Excessive restrictions on participation |  |  |  |  |  |  |  |  |  |  |  |  |  | X |  | 
21 | High risk relying on the private sector |  |  |  |  |  |  |  |  |  |  |  |  |  | X |  | 
22 | High cost of unsolicited proposals | X |  |  |  |  |  |  |  |  |  |  |  | X |  | X | 
23 | Delay due to political debate |  |  |  |  |  |  |  |  |  |  |  |  |  | X | X | 
24 | Lack of PPP-enabling environment |  |  |  |  |  | X |  |  |  |  |  |  | X |  | X | X
25 | Lengthy bureaucratic procedures |  | X |  |  |  |  |  |  |  |  |  |  |  | X |  | X
26 | Lack of bankable projects |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  | 
27 | Governance and accountability weaknesses |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  | 
28 | High toll charges | X |  |  |  |  |  |  |  | X | X |  |  |  | X |  | 

## Slide 15: METHODOLOGY
Type of Research | Methods of Research | Technique Employed
Mixed Method | Qualitative Method | The approach was first adopted to contextualise the global factors that emerged from the literature review. That led to the formation of the survey questionnaire. 10 semi-structured interviews conducted
 | Quantitative Method | 250 Questionnaire distributions (administered to target respondents through email or/and the post). 194 were completed and returned. representing a 67.2% response rate.

## Slide 16: PROFILE OF INTERVIEW PARTICIPANTS
Sector | Position | General Experience | Years of experience in PPP | Participant's code
Public | Director | 26 | 7 | P1
 | Deputy Director | 10 | 6 | P2
 | Procurement Expert | 13 | 6 | P3
 | Contracts Manager | 15 | 7 | P4
 | Principal Engineer | 12 | 6 | P5
Private | Project Manager | 10 | 8 | P6
 | Technical Adviser | 15 | 8 | P7
 | Chief Executive Officer | 22 | 6 | P8
 | Team Leader (Principal Transport Officer) | 15 | 6 | P9
 | Investment Banker | 11 | 7 | P10

## Slide 17: QUESTIONS FOR THE SEMI-STRUCTURED INTERVIEW
What are the factors impeding the private sector’s investments in Ghana's PPP road development?

## Slide 18: FACTORS WHICH EMERGED FROM THE INTERVIEW
Themes | Factors | Number of responses |  | Total Number (N=10) | 
 |  | Public Sector | Private sector | Total of responses | Percentages of response
Economically viable PPP projects | Lack of bankable projects | 4 | 2 | 6 | 60%
 | Low traffic volumes | 1 | 2 | 3 | 30%
 | Lack of commercially viable PPP road projects to attract private investors | 1 | 1 | 2 | 20%
 | Private investors not able to recoup their investment within the concession period | 3 | 2 | 5 | 50%
Economic and financial conditions | Local banks’ inability to provide long term loans for PPP | 3 | 3 | 6 | 60%
 | Lack of access to finance for PPP projects | 2 | 3 | 3 | 50%
 | Lack of strong local capital for PPP | 0 | 1 | 1 | 10%
 | Unstable economic and financial conditions | 4 | 3 | 7 | 70%
Policy and political factors | Lack of suitable skills and experience of public sector professionals in PPP | 2 | 3 | 5 | 50%
 | Absence of clear institutional and PPP legal framework | 1 | 1 | 2 | 20%
 | Political instability | 1 | 3 | 4 | 40%
 | Successive governments not continue uncompleted PPP road projects | 3 | 1 | 4 | 40%
 | Lack of government support for PPP road projects | 1 | 2 | 3 | 30%
Lack of public support for PPP road projects | Public opposition to PPP road projects | 2 | 1 | 3 | 30%
 | Road users not ready to pay realistic tolls | 2 | 3 | 4 | 50%
 | Road users using alternative roads rather than toll roads. | 1 | 2 | 3 | 30%
Corruption-related factors | Lack of transparency in the bidding process | 3 | 4 | 7 | 70%
 | Lack of transparency in information disclosure | 1 | 1 | 2 | 20%

## Slide 19: METHODOLOGY (QUANTITATIVE DATA ANALYSIS)
Description analysis.
The mean score and ranking of the factors was performed.
A Statistical Package for Social Science (SPSS) Computer Programme Version 22.0
Kendall's Concordance
Mann-Whitney U Test.

## Slide 20: DEMOGRAPHIC INFORMATION RESPONDENTS
Chart: Respondents organisation
| Consultant | Contractor | Client/Employer | Financial and Banking | Univeristy /Academia
 | 91 | 16 | 44 | 12 | 5
Chart: Respondents Sector
| Public sector participants | Private sector participants
 | 72 | 96
Chart: 
| 0-5 years | 6-10 years | 11-15 years | over 20 years
 | 50 | 85 | 25 | 8
Chart: Respondent Profession
| Construction Manager | Construction Project Manager | Quantity Surveyor | Civil Engineer | Architect, Electrical Enginners, Structural Enginners and Planners
 | 15 | 7 | 50 | 84 | 12


## Slide 21: RANKING OF FACTORS
PPP Factors | Public Sector |  |  | Private Sector |  | 
 | Mean | σx̅ | Rank | Mean | σx̅ | Rank
Local banks’ inability to provide long-term loans for PPP | 4.04 | 0.97 | 1 | 4.20 | 0.80 | 1
Lack of access to finance for PPP projects | 3.64 | 1.17 | 10 | 3.68 | 0.95 | 6
Lack of strong local capital for PPP | 3.90 | 0.95 | 3 | 3.85 | 1.01 | 3
Unstable economic and financial conditions | 3.72 | 0.89 | 7 | 3.71 | 0.95 | 5
Lack of bankable projects | 3.83 | 1.03 | 5 | 3.68 | 1.14 | 7
Low traffic volume | 3.49 | 1.02 | 13 | 3.50 | 1.02 | 11
Lack of commercially viable PPP road projects to attract private investors | 3.50 | 1.27 | 12 | 3.46 | 1.25 | 14
Private investors not able to recoup their investment within the concession period | 4.00 | 0.87 | 2 | 3.56 | 1.13 | 10
Lack of suitable skills and experience of PPP professionals | 3.44 | 1.2 | 16 | 3.18 | 1.26 | 17
Absence of clear institutional and PPP legal framework | 3.68 | 1.09 | 8 | 3.72 | 0.86 | 4
Political instability | 3.64 | 0.98 | 9 | 3.61 | 0.99 | 9
Successive governments not continue with uncompleted PPP project | 3.88 | 1.07 | 4 | 3.97 | 0.96 | 2
Lack of government support for PPP road projects | 3.29 | 1.25 | 17 | 3.26 | 1.15 | 16
Lack of transparency in the bidding process | 3.44 | 1.2 | 15 | 3.36 | 1.08 | 15
Lack of transparency in information disclosure | 3.56 | 0.99 | 11 | 3.48 | 1.13 | 13
Public opposition to PPP road projects | 2.76 | 1.08 | 18 | 2.67 | 1.03 | 18
Road users not ready to pay realistic tolls | 3.83 | 1.03 | 6 | 3.68 | 1.14 | 8
Road users using alternative roads | 3.47 | 1.13 | 14 | 3.50 | 1.20 | 12

## Slide 22: BEST PRACTICE FACTORS FROM THE STUDY
Proposed best practice factors
Prepare a bankable PPP road project
Increase the commercial activities along the road the corridor
Government to provide viability gap funding (VGF).
Banking sector reform
Government to give financial backing to the private sector
Develop the local capital market
Government to provide support for private investors in the form of guarantees.
Train and retain skilled and knowledgeable public officials.
Government to provide a favourable legal and institutional framework for PPPs
Government to ensure political stability
Consultation and engagement of opposition political parties. The PPP framework including a policy on stake-holders engagement
Government to provide support for PPPs by creating an enabling environment.
Government engaging all stakeholder for their support and commitment
Road tolls should be affordable for road users. Government to subsidise where possible
Alternative routes should not be created on the same corridor. Prospective alternative roads should be made known to the bidders.
Ensure fair and competitive transparent procurement process by following procurement protocols.
Information disclosure framework should be provided that incorporates appropriate information disclosure provisions.

## Slide 23: BEST PRACTICE FRAMEWORK DEVELOPMENT & VALIDATED
The development of the framework took into consideration the PPP project life cycle approach.
The method is a time –tested method which has been used by earlier researchers like Osei-Kyei and Chan (2018a); Kavishe et al. (2018) and Cheung (2009).

## Slide 24: GHANA PPP PROCUREMENT CYCLE
PROCUREMENT
CONSTRUCTION MANAGEMENT
PROJECT INCEPTION
Project identification
Project registration
Project inception note
Prefeasibility study
Feasibility study
Project solicitation process
Market sounding
Request for expression of interest (EOI) and evaluation
Request for proposal (RFP) and evaluation
Due Diligence
Negotiations
Contract Award
Financial closure
Contract execution
Monitor the implementation of PPP agreement and ensure all parties to the contract comply with their obligation.
Ensure the outputs of the project are obtained.
Ensure objectives of the PPP arrangements are met.
Generally oversee the implementation of the PPP agreement.
Prepare periodic reports on the implementation of the PPP project for stakeholders.
Submit Annual report
OPERATIONS, MAINTENANCE AND TRANSFER
Manage changes, claims and disputes
Monitor performance

## Slide 25: FRAMEWORK VALIDATION
Criteria Selection of Participants
First, the participants needed to have more than 5 years of experience/knowledge in PPP projects.
Participant's information
Validation Results
Finally, the participants needed to have sufficient knowledge about road projects in Ghana.
.

## Slide 26
VALIDATED BEST PRACTICE FOR PPP
INCEPTION PHASE

## Slide 28
BEST PRACTICE FOR PPP PROCUREMENT PHASE

## Slide 29
Challenges | Best Practice | Rationale | Recommended solutions/Actions ( For Government) |  | Guidance for private investors to manage investment risk
 |  |  | Long-term at the policy level | Specific action, short term at the project level | 
Road users not willing to pay realistic road tolls | Text for individual affordability and willingness to pay realistic tolls during the preparation phase | Viability of user-pays PPP road project depends on payment of realistic road tolls. Therefore, the government may grant a concession to a private investor to charge road users for using the road at the operation stage. In a situation where willingness to pay a realistic road toll is a problem for the road users, the government may offer support by filling in the gap by providing Viability Gap Funding (VGF) to keep the price of the toll charges to a level socially and politically acceptable for the population. | The government should provide subsidies to support PPP road projects where users are not able to pay a realistic road toll. The PPP framework should provide clear rules for reporting and accounting for government fiscal commitment . Government can also set up a Viability Gap Fund to support PPP road project | The false expectation of user willingness to pay may lead to an underutilised and financial problem when completed. Authority should only tender out and enter into PPP contract when affordability (from government and individual perspective), and willingness test has been passed satisfactorily. | The willingness of road users to pay realistic toll could impact on the commercial viability of PPP road project. Therefore, the private investors should ensure availability to pay realistic toll is tested during project appraisal phase or VGF provision is made during the contract structuring phase.
Road users using alternative roads | Assess the impact of alternative road on PPP road projects | Traffic volume is a crucial input into the financial and economic viability and sustainability of toll road projects. Hence, road users using an alternative road could reduce the traffic volume and, consequently, affect the revenue streams. However, the road is public infrastructure, and therefore there must be an alternative road for those who are financially challenged. | Government should decide if alternative “free” roads should be made available to road users along the toll road corridor. | The decision to allow a free alternative route shall only be made after sound economic analysis has been conducted. Alternative roads should not be provided along the same PPP toll road. | The structure of the toll charges has implications on the private investor’s income stream. Thus, the private investor should ensure the impact of all alternative roads and future roads are assessed and appropriate risk mitigation detailed in the contract.
Lack of adequate PPP skills and expertise | Attract and retain the right talent | Many PPP project failures have been as a result of poor identification, assessment, and preparation (appraisal) of the project, poor structuring and poor management of the tender process. For this reason, experienced advisors are highly recommended for appraising, preparing, structuring, and supporting the tender process. | The PPP legal framework should include a policy on how to assess staffing capabilities needs and hiring of experts. The government should resource the PPP unit and develop a policy to retain the public officials | Assess staffing capabilities and needs. Select firms with requisite experience and knowledge to manage PPP implementation. Attract and retain the right talent to a public sector to allow for a common baseline for PPP knowledge and best practices. | The private investor should ensure that the PPP procuring authority has adequate experience or expertise to manage the PPP implementation.

## Slide 30
Challenges | Best Practice | Rationale | Recommended solutions/Actions ( For Government) |  | Guidance for private investors to manage investment risk.
 |  |  | Long-term at the policy level | Specific action, short term at the project level | 
Successive government abandoning PPP Project | Engage opposition political parties. | Concession periods for PPP road projects usually far exceed the term of a government. After a change in government, the new administration may not have an interest in the project of their predecessors and may revoke the concession agreement. Private investors need to have faith in the continuation of the original concession agreement after any change in government. | The government should build a political consensus on the use of the PPP model. Ensure national consensus on the eligible roads for PPP projects. The PPP framework should provide the private investor with significant protection in the case of unilateral termination | Follow the agreed PPP model and select road projects from the list of eligible roads. Ensure there is a political acceptance of the selected road projects. The contract should define and grant the private partner the right to be compensated in full in the event of unilateral termination | The private investor should ensure that the issue of government abandoning or terminating PPP project is considered as a risk and allocate it to the party able to manage it during the contract structuring phase.
Lack of clear institutional and PPP legal framework | The government should provide a good and favourable institutional and legal framework | Private investors respond favourably to a simple and clear institutional and legal framework, where processes and procedures on how to engage with the public sector are spelt out. Establishing a clear PPP framework public communicates the government’s commitment to PPPs Therefore, to attract private sector financing for PPP road projects, the government must develop a sound institutional and legal framework that set out rules, mechanisms, and procedures on how to govern the PPP implementation. | Government to provide favourable institutional and legal framework for PPP to guide government and private partners through each step in developing and implementing a PPP project. | Implement PPP road projects in line with the institutional and legal framework ﻿ | The PPP legal and institutional framework should protect the private investors’ investment and interest. Issues that are pertinent to the private investor which are not addressed in the framework should be discussed during the negotiation/dialogue phase.
Low traffic volume | Ensure traffic volume supports PPP road projects | The volume of traffic is critical to the sustainability of PPP road toll projects. Hence, tolled road traffic demand forecasting is a crucial input in the financial and economic appraisal of toll road projects. | The government should develop a policy for the utilisation of space/sites along the proposed PPP road corridor to build sectors that are sensitive to economic activities to generate third-party revenues or allow the private sector to develop collateral businesses | Model traffic on complex road networks and understand its impact on the viability of the PPP road project, mainly when alternative routes exist. Conduct detailed traffic and revenue studies to estimate demand and demand elasticity. | Traffic risk could have an adverse effect on a PPP road project. Therefore, the private investor should ensure that the government provides a guarantee for when traffic volume is below the baseline volume.

## Slide 31
BEST PRACTICE FOR PPP CONSTRUCTION PHASE

## Slide 32
Challenges | Best Practice | Rationale | Recommended solutions/Actions ( For Government) |  | Guidance for private investors to manage investment risk.
 |  |  | Long-term at the policy level | Specific action, short term at the project level | 
Successive government abandoning Project | Engage opposition political parties | Concession periods for PPP road projects usually far exceed the term of a government. After a change in government, the new administration may not have an interest in the project of their predecessors and may revoke the concession agreement. Private investors need to have faith in the continuation of the original concession agreement after any change in government. | The government should build a political consensus on the use of the PPP model. Ensure national consensus on the eligible roads for PPP projects. The PPP framework should provide the private investor with significant protection in the case of unilateral termination | Follow the agreed PPP model and select road projects from the list of eligible roads. Ensure there is a political acceptance of the selected road projects. The contract should define and grant the private partner the right to be compensated in full in the event of unilateral termination. | The private investor should ensure that the issue of government abandoning or terminating PPP project is considered as a risk and allocate it to the party able to manage it during the contract structuring phase.
Public opposition to PPP road projects | Engage the project key stakeholders and address their concerns | PPPs involve various stakeholders with different interests. Thus, the attitude of each stakeholder could influence the output of a PPP road project. Therefore, the commitment of all stakeholders should be sought during the project implementation. | The PPP framework should include a policy on stakeholders’ engagement and management | Identify key stakeholders and develop a communication plan and describe the general strategy to be adopted in communicating to the stakeholders. | There could be a high possibility of the public opposing the PPP project when they are not well engaged during the project identification and appraisal phase. Therefore, the private investor should treat it as a possible risk.
Political instability | Ensure a stable political environment | No investor, whether local or international, will be comfortable investing in a country which is not politically stable. Political instability has led to the failure of some initiated PPP projects in some developing countries and may have deterred investors from investing in future PPP projects. However, a stable political environment attracts adequate private sector investors to invest in the roads sector. | Ensure political stability during and after general elections is observed. Also, the PPP framework should include a policy on how to protect the private sector investment in case of political instability | Engage the various political parties and obtain consensus across the political divide. | Political instability has harmed many countries’ economic performance. Therefore, the risk is very high to invest in a country where there is no political stability. A private investor should be careful to invest in a country where there is not assured political stability.

## Slide 33
PRACTICE FOR PPP OPERATION, MAINTENANCE, AND TRANSFER PHASE

## Slide 34
Challenges | Best Practice | Rationale | Recommended solutions/Actions ( For Government) |  | Guidance for private investors to manage investment risk.
 |  |  | Long-term at the policy level | Specific action, short term at the project level | 
Successive government not continue with PPP Project | Engage opposition political parties | Concession periods for PPP road projects usually far exceed the term of a government. After a change in government, the new administration may not have an interest in the project of their predecessors and may revoke the concession agreement. Private investors need to have faith in the continuation of the original concession agreement after any change in government. | The government should build a political consensus on the use of the PPP model. Ensure national consensus on the eligible roads for PPP projects. The PPP framework should provide the private investor with significant protection in the case of unilateral termination of PPP road project. | Follow the agreed PPP model and select road projects from the list of eligible roads. Ensure there is a political acceptance of the selected road projects. The contract should define and grant the private partner the right to be compensated in full in the event of unilateral termination | The private investor should ensure that the issue of government abandoning or terminating PPP project is considered as a risk and allocate it to the party able to manage it during the contract structuring phase
Public opposition to PPP road projects | Engage the project key stakeholders and address their concerns | PPPs involve various stakeholders with different interests. Thus, the attitude of each stakeholder could influence the output of a PPP road project. Therefore, the buy-in of all stakeholders should be sought during the project implementation. | The PPP framework should include a policy on stakeholders’ engagement and management | Identify key stakeholders and develop a communication plan and describe the general strategy to be adopted in communicating to the stakeholders. | There could be a high possibility of the public opposing the PPP project when they are not well engaged during the project identification and appraisal phase. Therefore, the private investor should treat it as a possible risk.
Road users using alternative roads | Assess the impact of the alternative road on PPP road project | Traffic volume is a crucial input into the financial and economic viability and sustainability of toll road projects. Hence, road users using an alternative road could reduce the traffic volume and, consequently, affect the revenue streams. However, the road is public infrastructure, and therefore there must be an alternative road for those who are financially challenged. | The government should decide if alternative “free” roads should be made available to road users along the toll road corridor. | The decision to allow a free alternative route shall only be made after sound economic analysis has been conducted. The alternative road should not be provided along the same PPP toll road. | The structure of the toll charges has implications on the private investor’s income stream. Thus, the private investor should ensure the impact of all alternative roads are assessed and appropriate risk mitigation detailed in the contract.

## Slide 35: PRACTICAL IMPLICATION OF THE STUDY
This framework will inform the government and policymakers about issues to be addressed at every stage of the PPP project cycle in order to create the necessary enabling environment that will incentivise the private sector to invest in PPP road projects.
The framework proposes tailor-made solutions to address the identified challenges pertaining to the country. Therefore, the solution will also act as a blueprint for PPP road projects in other countries with similar conditions.

## Slide 36: RESEARCH LIMITATIONS
PPP practice in the Ghanaian road sector is relatively new. Therefore, the factors could not be tested on an ongoing PPP road project. However, a rigorous scientific method was employed in reaching the outcome of this study

## Slide 37: FUTURE STUDY
Further research could test the framework on ongoing PPP road projects.
Applicability of the “availability and shadow payment” model, which is principally used in the UK.
Long-term funds, like the pension funds for PPP road projects.

## Slide 38: CONCLUSION
It is widely accepted that an enabling environment would crowd the private sector to invest in PPP road project.
Despite the introduction and acceptance of PPPs in Ghana the private sector has not shown any interest in PPP road project.
We have looked at the factors that prevent the private sector from investing in PPP road projects in Ghana.
A framework on how to address the factors preventing the private sector from investing in PPP road projects in Ghana as been explored.